|  | Excel Sample Data |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project Management Data |  |  |  |  |  |  |
|  | Project Name | Task Name | Assigned to | Start Date | Days Required | End Date | Progress |
|  | Marketing | Market Research | Alice | 1/1/2024 | 13 | 1/14/2024 | 78% |
|  | Marketing | Content Creation | Bob | 1/14/2024 | 14 | 1/28/2024 | 100% |
|  | Marketing | Social Media Planning | Charlie | 1/28/2024 | 22 | 2/19/2024 | 45% |
|  | Marketing | Campaign Analysis | Daisy | 2/18/2024 | 25 | 3/14/2024 | 0% |
|  | Product Dev | Prototype Development | Ethan | 1/2/2024 | 18 | 1/20/2024 | 100% |
|  | Product Dev | Quality Assurance | Fiona | 1/20/2024 | 10 | 1/30/2024 | 78% |
|  | Product Dev | User Interface Design | Gabriel | 2/4/2024 | 25 | 2/29/2024 | 0% |
|  | Customer Svc | Service Improvement | Hannah | 2/1/2024 | 22 | 2/23/2024 | 100% |
|  | Customer Svc | Ticket Resolution | Ian | 2/24/2024 | 25 | 3/20/2024 | 100% |
|  | Customer Svc | Customer Feedback | Julia | 3/21/2024 | 30 | 4/20/2024 | 0% |
|  | Financial | Budget Analysis | Kevin | 2/2/2024 | 22 | 2/24/2024 | 10% |
|  | Financial | Financial Reporting | Mark | 2/13/2024 | 21 | 2/9/2024 | 78% |
|  | Financial | Investment Planning | Mark | 3/19/2024 | 25 | 4/13/2024 | 100% |
|  | Research | Market Trends Analysis | Nathan | 1/2/2024 | 23 | 1/25/2024 | 50% |
|  | Research | Data Collection | Olivia | 1/26/2024 | 32 | 2/27/2024 | 0% |
|  | Research | Research Paper Writing | Peter | 2/28/2024 | 27 | 3/26/2024 | 0% |
|  | Development | Software Development | Quinn | 1/2/2024 | 36 | 2/7/2024 | 100% |
|  | Development | Feature Enhancement | Rachel | 2/8/2024 | 34 | 3/13/2024 | 0% |
|  | Development | Code Review | Sam | 3/14/2024 | 30 | 4/13/2024 | 0% |
|  | Production | Manufacturing | Tim | 1/3/2024 | 47 | 2/19/2024 | 30% |
|  | Production | Quality Control | Ursula | 2/17/2024 | 27 | 3/15/2024 | 0% |
|  | Production | Packaging Design | Victor | 3/14/2024 | 22 | 4/5/2024 | 0% |
|  | Sales | Lead Generation | Wendy | 1/3/2024 | 60 | 3/3/2024 | 70% |
|  | Sales | Client Meetings | Xavier | 1/6/2024 | 20 | 1/26/2024 | 78% |
|  | Sales | Contract Negotiation | Yvette | 2/3/2024 | 35 | 3/9/2024 | 0% |
|  | Support | Technical Support | Zoe | 1/1/2024 | 25 | 1/26/2024 | 100% |
|  | Support | Bug Fixes | Aaron | 1/27/2024 | 31 | 2/27/2024 | 100% |
|  | Support | Software Updates | Bella | 3/2/2024 | 22 | 3/24/2024 | 0% |
|  | Operations | Process Optimization | Calvin | 1/3/2024 | 30 | 2/2/2024 | 40% |
|  | Operations | Inventory Management | Diane | 2/3/2024 | 25 | 2/28/2024 | 0% |
|  | Operations | Facility Maintenance | Edward | 2/29/2024 | 20 | 3/20/2024 | 0% |
|  | Consulting | Strategic Planning | Fiona | 1/2/2024 | 35 | 2/6/2024 | 60% |
|  | Consulting | Market Expansion | Gary | 2/2/2024 | 32 | 3/5/2024 | 0% |
|  | Consulting | Client Advisory | Helen | 3/6/2024 | 25 | 3/31/2024 | 0% |
|  | Training | Employee Training | Isaac | 1/4/2024 | 27 | 1/31/2024 | 80% |
|  | Training | Certification Programs | Jane | 1/28/2024 | 30 | 2/27/2024 | 0% |
|  | Training | Skill Development | Kyle | 2/28/2024 | 22 | 3/21/2024 | 0% |
|  | Events | Event Planning | Laura | 1/3/2024 | 25 | 1/28/2024 | 30% |
|  | Events | Conference Management | Mike | 2/3/2024 | 20 | 2/23/2024 | 0% |
|  | Events | Sponsorship Coordinatio | n Nancy | 2/24/2024 | 35 | 3/30/2024 | 0% |
|  | Logistics | Supply Chain Management | Oscar | 1/3/2024 | 25 | 1/28/2024 | 50% |
|  | Logistics | Transportation Planning | Patricia | 1/29/2024 | 30 | 2/28/2024 | 100% |
|  | Logistics | Inventory Optimization | Quentin | 3/29/2024 | 20 | 4/18/2024 | 0% |
|  | Engineering | Product Design | Rachel | 1/2/2024 | 25 | 1/27/2024 | 20% |
|  | Engineering | System Integration | Sam | 2/2/2024 | 22 | 2/24/2024 | 0% |
|  | Engineering | Prototype Testing | Tom | 2/23/2024 | 27 | 3/21/2024 | 0% |